Initial Project Planning Template

| Date | 06 july 2026 |
| --- | --- |
| Team ID | SWUID2026218531 |
| Project Name | Credit Card Approval Prediction |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection And Preprocessing | USN-1 | Understanding & Loading Data | Low | Pratyaksh | 2025/06/15 | 2024/06/16 |
| Sprint-1 | Data Collection And Preprocessing | USN-2 | Data Cleaning | High | Pratyaksh | 2025/06/15 | 2025/06/17 |
| Sprint-1 | Data Collection And Preprocessing | USN-3 | Exploratory Data Analysis | Medium | Pratyaksh | 2025/06/15 | 2025/06/17 |
| Sprint-4 | Project Report | USN-4 | Report | Medium | Mehul | 2025/06/15 | 2025/06/25 |
| Sprint-2 | Model Development | USN-5 | Training The Model | High | Manan | 2025/06/18 | 2025/06/22 |
| Sprint-2 | Model Development | USN-5 | Evaluating The Model | Medium | Manan | 2025/06/18 | 2025/06/22 |
| Sprint-2 | Model tuning and testing | USN-6 | Model tuning | High | Manan | 2025/06/18 | 2025/06/22 |
| Sprint-2 | Model tuning and testing | USN-7 | Model testing | Medium | Manan | 2025/06/18 | 2025/06/22 |
| Sprint-3 | Web integration and Deployment | USN-8 | Building HTML templates | Low | Mehul | 2025/06/22 | 2025/06/24 |
| Sprint-3 | Web integration and Deployment | USN-9 | Local Deployment | Medium | Mehul | 2025/06/22 | 2025/06/24 |